Acceptance Testing

UAT Execution & Report Submission

| Date | 08/10/2026 |
| --- | --- |
| Team ID | SWTID-2026-3520 |
| Project Name | Implement Client Script and UI Policy (Incident) – ServiceNow |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Implement Client Script and UI Policy (Incident) project at the time of the release to User Acceptance Testing (UAT).

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 1 | 1 | 0 | 0 | 2 |
| Duplicate | 0 | 0 | 1 | 0 | 1 |
| External | 0 | 1 | 0 | 0 | 1 |
| Fixed | 3 | 4 | 3 | 2 | 12 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 0 | 1 | 1 | 2 |
| Totals | 4 | 6 | 6 | 4 | 20 |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| UI Policy – Mandatory Fields | 8 | 0 | 0 | 8 |
| UI Policy – Visibility & Read-only | 6 | 0 | 0 | 6 |
| Client Script – onLoad / onChange | 9 | 0 | 0 | 9 |
| Client Script – onSubmit Validation | 5 | 0 | 0 | 5 |
| GlideAjax & Script Include | 4 | 0 | 0 | 4 |
| Server-side Rules & Security (ACL, REST) | 4 | 0 | 0 | 4 |
| Cross-UI Check (Portal & Workspace) | 3 | 0 | 0 | 3 |